Sprint Plan:  
Team members = 4

Team velocity ≈ 30 story points / sprint

Release 1:

Goal for MVP:
User can search movie → select show → choose seats → pay → book ticket

Sprint 1 – User Access & Movie Discovery

Epics: Authentication, Movie Management, Search

User Stories:

EP01 – User Authentication

- UAUS001 Register account

- UAUS002 Login

- UAUS003 Guest access

- UAUS004 Validate user

- UAUS008 Logout

EP03 – Movie Management

- MMUS001 Add movie

- MMUS002 Enter movie details

- MMUS007 View movie list

EP04 – Movie Search

- MSUS001 Search by title

- MSUS002 Search by language

EP05 – Show Selection

- SUS001 Select city

- SUS002 Select theatre

Estimated Capacity: 28 story points

Sprint 2 – Show Selection & Seat Selection

Epics: Show Selection, Seat Selection

EP05 – Show Selection

- SUS003 Select movie in theatre

- SUS004 Select showtime

EP07 – Seat Selection

- SSUS001 Seat layout

- SSUS002 Available seats

- SSUS003 Show booked seats

- SSUS004 Select seat

- SSUS005 Select multiple seats

- SSUS009 Send seat details to booking

Estimated Capacity: 30 story points

Sprint 3 – Ticket Booking & Payment

Epics: Booking, Payment

EP06 – Ticket Booking

- TBUS001 Enter number of tickets

- TBUS002 Validate ticket quantity

- TBUS003 Validate seat selection

- TBUS004 View booking details

- TBUS005 Validate payment status

- TBUS007 Update seat status

- TBUS008 Confirm booking before payment

EP08 – Payment Processing

- USPP001 Make payment

- USPP002 Card payment

- USPP005 Payment confirmation

Estimated Capacity: ~30 story points

MVP Completed

User can:

- Login

- Search movie

- Select show

- Choose seats

- Pay

- Book ticket

Release 2 – User Experience Improvements

Sprint 4

EP02 – User Management

- UMUS003 View profile

- UMUS004 Update profile

EP04 – Movie Search

- MSUS003 Search by genre

- MSUS004 Search by theatre

- MSUS005 Search by city

EP07 – Seat Selection

- SSUS006 View selected seats

- SSUS007 Modify seat selection

- SSUS008 Remove selected seats

EP06 – Ticket Booking

- TBUS006 View booking details

Release 3 – Cancellation & Refund

Sprint 5

EP09 – Ticket Cancellation

- TCUS001 Cancel ticket

- TCUS002 Update seat availability

- TCUS004 Cancellation confirmation

EP08 – Payment

- USPP004 Cash payment

EP02 – User Management

- UMUS006 Deactivate user

Sprint 6

EP09 – Ticket Cancellation

- TCUS003 Officer cancel ticket

- TCUS005 Refund ticket

- TCUS006 Update refund transaction

Release 4 – Reports

Sprint 7

EP10 – Report Management

- RMUS001 Movie report

- RMUS002 Booking report

- RMUS003 Customer report

Sprint 8

EP10 – Report Management

- RMUS004 Daily booking report

- RMUS005 Cancellation report

| Release | Sprint | Goal |
| --- | --- | --- |
| Release 1 | Sprint 1 | Authentication + Movie discovery |
|  | Sprint 2 | Show & seat selection |
|  | Sprint 3 | Booking + Payment → MVP DONE |
| Release 2 | Sprint 4 | Search improvements + profile |
| Release 3 | Sprint 5–6 | Cancellation & refund |
| Release 4 | Sprint 7–8 | Reports |