# Release 1 – MVP (Core Ticket Booking System)

Goal: Deliver a working movie booking system where users can search and book tickets.

### Sprint 1 – System Access & Movie Discovery

Epics involved: Authentication, Movie Management, Search

EP01 – User Authentication

- UAUS001 Register account

- UAUS002 Login

- UAUS003 Guest access

- UAUS004 Validate user

- UAUS008 Logout (added)

EP03 – Movie Management

- MMUS001 Add movie

- MMUS002 Enter movie details

- MMUS007 View movie list

EP04 – Movie Search

- MSUS001 Search by title

- MSUS002 Search by language

EP05 – Show Selection

- SUS001 Select city

- SUS002 Select theatre

### Sprint 2 – Booking Flow

Epics involved: Show Selection, Seat Selection, Booking, Payment

EP05 – Show Selection

- SUS003 Select movie in theatre

- SUS004 Select showtime

EP07 – Seat Selection

- SSUS001 Seat layout

- SSUS002 Available seats

- SSUS003 Show booked seats

- SSUS004 Select seat

- SSUS005 Select multiple seats

- SSUS009 Send seat details to booking

EP06 – Ticket Booking

- TBUS001 Enter number of tickets

- TBUS002 Validate ticket quantity

- TBUS003 Validate seat selection

- TBUS004 View booking details

EP08 – Payment Processing

- USPP001 Make payment

- USPP002 Card payment

- USPP005 Payment confirmation

EP06 – Ticket Booking

- TBUS005 Validate payment status

- TBUS007 Update seat status

⚠ Added

- TBUS008 Confirm booking before payment

✅ Result: Users can successfully book movie tickets with card payment.

# Release 2 – User Experience Improvements

Goal: Improve usability and search capabilities.

### Sprint 3

Epics involved: User Management, Movie Search, Seat Selection

EP02 – User Management

- UMUS003 View profile

- UMUS004 Update profile

EP04 – Movie Search

- MSUS003 Search by genre

- MSUS004 Search by theatre

EP07 – Seat Selection

- SSUS006 View selected seats

- SSUS007 Modify seat selection

EP06 – Ticket Booking

- TBUS006 View booking details

### Sprint 4

Epics involved: User Management, Search, Payment

EP02 – User Management

- UMUS001 Create officer account

- UMUS002 View user accounts

EP04 – Movie Search

- MSUS005 Search by city

EP08 – Payment Processing

- USPP003 Pay using UPI

- USPP006 Handle payment failure

- USPP007 Store transaction details

EP07 – Seat Selection

- SSUS008 Remove selected seats

# Release 3 – Post Booking Management

Goal: Allow ticket cancellation and refund management.

### Sprint 5

Epics involved: Ticket Cancellation, Payment

EP09 – Ticket Cancellation

- TCUS001 Cancel ticket

- TCUS002 Update seat availability

- TCUS004 Cancellation confirmation

EP08 – Payment Processing

- USPP004 Cash payment at theatre

EP02 – User Management

- UMUS006 Deactivate user

### Sprint 6

Epics involved: Ticket Cancellation

EP09 – Ticket Cancellation

- TCUS003 Officer cancel ticket

- TCUS005 Refund ticket

- TCUS006 Update refund transaction

# Release 4 – Business Intelligence & Monitoring

Goal: Provide reporting for admins and management.

### Sprint 7

Epics involved: Report Management

EP10 – Report Management

- RMUS001 Movie report

- RMUS002 Booking report

- RMUS003 Customer report

### Sprint 8

Epics involved: Report Management

EP10 – Report Management

- RMUS004 Daily booking report

- RMUS005 Cancellation report